Groundwork by Jalla

Feature status — what is done, what is partially done, what is left

25 September 2026 · verified against the repository at commit af7e78d

At a glance

| Measure | Value | Note |
| --- | --- | --- |
| Migrations written | 100 (001–099) | Production is live through 096. Three written, not applied. |
| Routes | 79 route files | 30 admin, 3 contractor (/work), 2 verifier, the rest client + marketing. |
| Components | 141 |  |
| Tests | 1,759 passing across 100 files | Zero failures. |
| Build | vite build passes | Note: vite does not typecheck — see the verifier portal below. |
| Typecheck | 40 errors | All of them in the verifier portal. Everything else is clean. |
| Serverless functions | 11 of 12 used | Vercel Hobby cap. One slot left; the next one must go behind api/events.ts. |
| Working tree | Clean | Migration 099 committed as af7e78d. |

1 · Done — shipped and wired end to end

Each row below has both a schema and a caller: the feature works, not merely exists.

| Feature | What is live | Evidence in the tree |
| --- | --- | --- |
| Auth, MFA, provisioning | Sign-in, TOTP and email second factor, admin-created client accounts, forced password change on first login, password-change alert email. | 080 email 2FA · 083 provisioned accounts · 070 password-changed trigger |
| Client project surface | Dashboard, project list and detail, documents, take-offs, resources, payments view, profile, help, onboarding, invite acceptance. | src/app/routes/ — 79 route files |
| Budget and BQ engine | Estimating, professional fee breakdown, contingency and verification as their own lines, rule-of-thumb rate per built m², BQ upload including spreadsheets. | 072 fee breakdown · 073 rule-of-thumb · 096 BQ uploads |
| Stages and the verification loop | Request a verification, assign a verifier, record the verification, approve the stage, request rework, submit for review. Every one of these RPCs has exactly one caller. | 086 verifiers · 087 stage_verifications · 088 site_updates |
| Site updates and evidence | Contractor submits an update; the evidence index stays where it is; staff and project members can open a project's files. | submit_site_update (2 callers) · 092 storage member read |
| Certificates | Issue, integrity check, revocation of the old Self Verify ones, public /verify/:id page, purge handler. | 079 certificate integrity |
| Subscriptions (Stripe) | Genuinely live, not preview. Checkout, guest checkout, customer portal, webhook. | SUBSCRIPTIONS_ARE_PREVIEW = false · 4 Stripe functions |
| Inbox and WhatsApp | Full round trip running in production since 23 September. Conversations, threads, decisions, staff reply delivery, inbound dedupe. | 091 conversations · 094 sanitised requests · 085 idempotency |
| CRM (GoHighLevel) | OAuth, outbox, delivery log, contact linking, changed sign-in email queued to the CRM. GHL is now only the WhatsApp transport. | 095 email-change to CRM · api/ghl/ |
| Admin surface | 30 routes: overview, action centre, analytics, finance (overview, inflows, disbursements), projects, users, clients, contractors, verifiers, applications, CRM, inbox, support, requests, inquiries, settings, audit log, team, waitlist, drafts, reviews, site updates, budgets. | src/app/routes/admin/ |
| Activity model | One activity source. project_audit_log carries entity and person columns, so every act is attributable. | 089 activity model |
| Financial ledger (model) | payments in and out, state machine per direction, RPC-only writes, record_payment_event as the sole transition authority, idempotent per provider event. | 090 ledger · 098 initiated_at |
| Payout destinations (model) | Table keyed on the account, one live default each, verified-means-dated, eligibility function, four audited RPCs, read-only RLS. | 099 payout_destinations — committed today |

2 · Partially done — built, but not yet usable

These have real code behind them. The third column is what stops each one from counting as done.

| Item | What works | What does not | Consequence today |
| --- | --- | --- | --- |
| Verifier portal /verifiers | Routes, shell, and the verification workspace are all built and committed. | 21 verifier.dashboard.* translation keys do not exist. The top-level verifier namespace has surface, work, decision and detail — no dashboard. The keys sit under admin.verifier.dashboard.* instead. | The page renders literal strings such as "verifier.dashboard.pending" on screen, because the lookup returns the key on a miss. 40 typecheck errors. vite build passes anyway, so this ships broken. |
| Payout destinations (099) | Schema, constraints, eligibility function and four RPCs, all verified against PostgreSQL 16. | All four RPCs have zero callers, and nothing imports the helper module. There is no screen. | A contractor cannot enter a destination and an admin cannot verify one. Deliberate for this slice — but nothing can be paid until it exists. |
| SwyChr payouts | Config, client, signed webhook callback and a five-minute polling cron. Both inbound paths are wired and routed. | createPayout has zero callers. Nothing initiates a payout. Of the five credentials, only SWYCHR_API_KEY was supplied. | The chain reads: confirm_funding OK, authorise_release OK, then nothing, then callback and poll OK. Money is authorised and stops there. |
| Milestone payments | The ledger records and governs every state correctly. | MILESTONE_PAYMENTS_ARE_PREVIEW is still true. | Correct as it stands — the flag cannot go false until payout initiation exists. |
| Migrations 097, 098, 099 | All three are code-complete and verified against a local PostgreSQL 16 cluster with real rows. | None has been run against production, which is live through 096. | Staff messages do not notify clients; initiated_at does not exist; payout_destinations does not exist. |
| Four admin concepts | Each has a sidebar entry and an honest empty state that invents nothing. | Inspections, tasks, site managers and agents have no page. | The navigation reflects the product model; the pages are yet to be built. Working as intended, not a defect. |
| Two columns with readers and no writers | Both are read and rendered by admin screens. | contractors.rating is never written. waitlist_emails.synced_to_ghl is only ever selected or deleted, never set. | Any rating shown is not a real rating. The waitlist sync flag never becomes true. |

3 · Left — not started

The locked payment sequence, in the order agreed. Each step depends on the one above it.

| # | Item | Why it matters | Blocked by |
| --- | --- | --- | --- |
| 1 | Primary contractor (projects.primary_contractor_id) | A payout has to know whose destination to send to. Without it the outbound call has no beneficiary. | Nothing — ready to build. |
| 2 | Client release approval / OTP | The client authorises the release of stage money before it moves. | Aaron resolving approval-only versus wallet-signing. |
| 3 | Payout initiation | The actual call to createPayout, gated on payout_destination_eligible(). | Step 1, and the two missing credentials. |
| 4 | Credentials and live smoke test | SWYCHR_EMAIL and SWYCHR_PASSWORD (payout uses the JWT flow, not the API key), plus SWYCHR_WEBHOOK_SECRET and SWYCHR_CALLBACK_URL. | The SwyChr team. Worth asking now, in parallel. |
| 5 | Reconciliation | Matching a SwyChr statement against the ledger. | Step 3. |
| 6 | Wallet architecture | Undesigned. Compensation needs its own design pass before any table is written. | A product decision. |

Structural items outside that sequence

| Item | Detail | Kind |
| --- | --- | --- |
| Multi-discipline verification is blocked by a schema decision | stage_verifications_one_pending_per_stage is unique on (stage_id) where decision = pending. A stage needing a civil engineer and an architect at the same time cannot have two pending rows. The stage-to-verifier matrix remains an unresolved product question, not a decided rule. | Needs a product decision, then a migration |
| Verifier UI strings | Add a dashboard block to the top-level verifier namespace in both locales, roughly 21 keys. Takes the typecheck to zero. | Small, contained fix |
| 77 orphaned storage paths | Files whose project no longer exists — visible to admins, invisible to members. Logged when 092 was applied. | Housekeeping |
| One serverless slot left | 11 of Vercel Hobby's 12 are used. The next endpoint must go behind the api/events.ts dispatcher, or the plan has to change. | Constraint to respect |

4 · Recommended order

| Order | Action | Size | Why first |
| --- | --- | --- | --- |
| 1 | Fix the verifier translation keys | Small | It is the only thing currently broken for a real user, and it clears all 40 typecheck errors. |
| 2 | Apply 097, then 098, then 099 to production | Small | Three finished migrations are doing nothing. Applying them makes the ledger work real. |
| 3 | Ask SwyChr for the email and password credentials | One message | Payout is blocked on them no matter how much code gets written, so this should run in parallel with everything else. |
| 4 | Build the primary-contractor slice | Medium | It is the one remaining unblocked step in the payment chain. |
| 5 | Build payout initiation | Medium | After step 4 the chain is complete and money can actually move. |

Prepared from a read-only sweep of the repository: routes, migrations, RPC call sites, feature flags, serverless function count and the full test suite. Where a claim is about production rather than the tree — which migrations are applied — it is drawn from the applied-migrations record, not inferred from the files.