Groundwork by Jalla

Product status across the whole platform — what is done, partially done, and left

25 September 2026 · verified against the repository at commit af7e78d

At a glance

| Measure | Value | Note |
| --- | --- | --- |
| Surfaces | 5 | Public site · client · contractor · verifier · admin |
| Routes | 79 route files | 7 public · 5 auth · 5 tools · ~20 client · 3 contractor · 2 verifier · 30 admin |
| Components | 141 | 14 domains |
| Migrations | 100 written (001–099) | Production is live through 096. Three are written but not applied. |
| Languages | English and French | 4,089 keys in each, perfect parity, zero gaps either way. |
| Tests | 1,759 passing across 100 files | Zero failures. |
| Build | vite build passes | vite does not typecheck — see the verifier portal. |
| Typecheck | 40 errors | All in the verifier portal. Every other surface is clean. |
| Serverless functions | 11 of 12 used | Vercel Hobby cap. One slot left. |

1 · Public website and tools

| Feature | Status | Detail |
| --- | --- | --- |
| Landing page | Done | Hero, how it works, social proof, value stack, comparison, CTA. Light theme only, by design. |
| Pricing | Done | Three tiers: Self Verify, Jalla Verify, Jalla Management. Strings read from the dictionary via useTierBilling. |
| Jalla Management page | Done | The managed-service offer, its own route and content module. |
| Contractor application | Done | Public multi-step form, feeds the applications pipeline and the CRM. |
| Certificate verification | Done | Public /verify/:id. Anyone holding a certificate can check it without an account. |
| Privacy and Terms | Done | Served from src/lib/legal/content.ts. |
| Resource library | Done | 16 articles with index and detail pages, plus related-guide links from inside a project. |
| Free tools | Done | Four public calculators: budget, stages, milestones, tracker. Entry point for the funnel. |

2 · Accounts, access and platform

| Feature | Status | Detail |
| --- | --- | --- |
| Sign-in and sign-up | Done | Email and password, reset, new password, OAuth callback. |
| Two-factor authentication | Done | Authenticator app (TOTP) and email as a second factor (migration 080). Both need switches enabled in the Supabase console — they are not migrations. |
| Admin-provisioned accounts | Done | An admin creates a client; the client is forced to change the password on first sign-in (083). |
| Onboarding | Done | First-run flow after sign-up. |
| Invitations | Done | /invite/:token — contractor accepts, is scoped to one project. |
| Roles | Done | Homeowner, contractor, verifier, admin, over user_roles with is_admin() used at 29 call sites. |
| Dark mode | Done | Account-scoped preference (043). Marketing pages stay light by design. |
| English and French | Done | 4,089 keys each, verified at perfect parity — no missing key in either direction. |
| Transactional email | Done | Six templates, each with a live sender: stage approved, rework requested, invite, welcome, application decision, application received. |
| Error monitoring | Done | Sentry, wired at the app root. |
| File storage | Done | Two private buckets — documents and evidence. 20 MB cap and a MIME allowlist on documents, transcribed in code with a test keeping the two in step. |

3 · Client (homeowner) experience

| Feature | Status | Detail |
| --- | --- | --- |
| Project creation wizard | Done | Eleven steps: country, project type, building type, floors, rooms, boys quarters, roof type, details, summary, plan selection, confirm budget. |
| Dashboard | Done | Project overview plus security nudges prompting 2FA. |
| Project detail | Done | Overview, timeline, stage tracker, substage rows, budget view, danger zone. |
| Stage tracking | Done | Locked, active, pending review, complete. Start-tracking gate for projects not yet under way. |
| Evidence upload | Done | Photographic evidence per substage, with the storage cap enforced before upload — not merely displayed. |
| Document vault | Done | Per-project documents with the same cap. |
| Project chat | Done | Messages to the Groundwork team, mirrored to WhatsApp and back. |
| Certificates | Done | Stage certificate modal, PDF generation, integrity checks, publicly verifiable. |
| Budget view and PDF export | Done | Full estimate on screen and as a downloadable PDF. |
| Contractor directory | Done | Gated behind Jalla Verify. Access is a server-side entitlement (075), not a UI hide. |
| Contractor invitation | Done | Client invites a contractor to a project; Self Verify is limited to one. |
| Plan limits | Done | Self Verify: 3 projects, 500 MB per project. Both enforced. |
| Payments view | Partial | Ledger, history, milestone modal and payout status all render correctly. Actual milestone charging is still flagged preview because no payout path exists yet. |
| Upgrade / subscription | Done | Stripe Checkout, guest checkout and customer portal. Genuinely live, not preview. |
| Notifications | Done | In-app bell with realtime updates, plus a notifications page. |
| Profile, help, documents | Done | Profile with phone canonicalisation, help page, cross-project document list. |

4 · Budget and bill-of-quantities engine

| Feature | Status | Detail |
| --- | --- | --- |
| Estimating engine | Done | Geometry, roof modelling, line generation, derivation, splits and sanity checks — each with its own test module. |
| Fee model | Done | Professional fees, verification and contingency as their own lines (072). Rule-of-thumb rate per built square metre (073). |
| Timeline and milestones | Done | Stage timeline and payment milestone derivation from the estimate. |
| BQ upload | Done | Bills of quantities including spreadsheets (096). |
| Take-offs | Done | Contractor take-off entry, line grid and side-by-side comparison against the estimate. |
| Calibration against a real BQ | Done | A calibration report test holds the engine against real quantity-surveyor figures. |

5 · Contractor experience

| Feature | Status | Detail |
| --- | --- | --- |
| Application | Done | Public multi-step form, saved drafts, acknowledgement email, admin decision with its own email, CRM sync. |
| Directory listing | Done | Approved contractors appear in the directory; contact details stay a server-side entitlement. |
| Invitation and scoped access | Done | Token link, sign-up or sign-in, acceptance, redirect into the project. |
| Contractor work surface (/work) | Done | Own shell and navigation, overview, project list and project detail. A contractor signing in lands here, not on the client dashboard. |
| Evidence submission | Done | Site updates recorded through an RPC (088), with the evidence index preserved. |
| Take-offs | Done | Submit and revise a take-off against a project estimate. |
| Inquiries | Done | In-platform way for a client to reach a contractor (076), with an admin lifecycle over it. |
| Being paid | Not started | No contractor can enter a payout destination, and nothing initiates a payout. See section 8. |
| Ratings | Partial | contractors.rating is read and rendered but never written by any code path, so any rating shown is not a real rating. |

6 · Verifier experience

| Feature | Status | Detail |
| --- | --- | --- |
| Verifier domain model | Done | Verifiers as a distinct role, one definition of project membership (086). |
| Verification as a record | Done | Verification is a stored record and approval is a database decision, not a UI act (087). |
| The loop is wired | Done | Assign verifier, request verification, record verification, remove verifier, approve stage, request rework — each RPC has exactly one caller. |
| Verifier portal (/verifiers) | Partial | Routes, shell and verification workspace are built and committed. But 21 translation keys it calls do not exist, so the page renders literal strings such as "verifier.dashboard.pending". 40 typecheck errors. vite build passes regardless, so this ships broken. |
| Multi-discipline verification | Blocked | A unique index allows only one pending verification per stage. A stage needing a civil engineer and an architect at the same time cannot be represented. The stage-to-verifier matrix is still an open product question. |

7 · Admin surface

| Feature | Status | Detail |
| --- | --- | --- |
| Overview and action centre | Done | Situation awareness on one, operational triage on the other — deliberately different pages. |
| Project workspace | Done | Per-project admin view including financials and team tabs. |
| People | Done | Users, clients, contractors, verifiers, team. Every actor is managed here; the role surfaces execute. |
| Applications | Done | List, detail, decision, edits audited (093). |
| Unified Inbox | Done | Conversations, assignment, resolution, decisions. Full WhatsApp round trip live since 23 September. |
| Finance | Done | Overview, inflows and disbursements, with a recent money-movement feed. |
| Analytics | Done | Current-state charts only — no invented trends, and unavailable is distinguished from zero. |
| Support | Done | Tickets as a service-resolution layer, distinct from Inbox conversations and project issues. |
| CRM pipeline | Done | Acquisition pipeline built from Groundwork records rather than mirroring the GoHighLevel board. |
| Settings | Done | Allowlisted app_config surface; the table itself stays locked. |
| Audit log | Done | One activity source with entity and person columns (089), so every act is attributable. |
| Waitlist, drafts, requests | Done | Including the agent-request queue at /admin/requests. |
| Four unbuilt concepts | Not started | Inspections, tasks, site managers and agents each have a sidebar entry and an honest empty state, but no page. |

8 · Money

Two rails with very different maturity. Groundwork records and governs; SwyChr holds and moves. There is no Groundwork wallet or escrow.

| Feature | Status | Detail |
| --- | --- | --- |
| Subscriptions (Stripe) | Done | Client pays Jalla for a plan. Checkout, guest checkout, portal and webhook, all live. |
| Financial ledger | Done | payments in and out, a state machine per direction, RPC-only writes, and record_payment_event as the single transition authority, idempotent per provider event (090, 098). |
| Admin funding and release | Done | confirm_funding and authorise_release are both wired to real admin screens. |
| Payout destinations | Partial | Schema, constraints, eligibility function and four audited RPCs all exist and are verified. But every RPC has zero callers and nothing imports the helper — there is no screen. A contractor cannot enter a destination; an admin cannot verify one. |
| SwyChr inbound | Done | Signed webhook callback and a five-minute polling cron, both routed and wired to the ledger. |
| SwyChr outbound | Not started | createPayout exists but has zero callers. Nothing initiates a payout. |
| Primary contractor | Not started | A payout needs a beneficiary. projects has no primary_contractor_id, so the outbound call has nobody to pay. |
| Client release approval | Blocked | Awaiting a decision on approval-only versus wallet-signing. |
| Reconciliation | Not started | Matching a SwyChr statement against the ledger. |
| Milestone charging | Partial | Flagged preview, correctly — the flag cannot be cleared until payout initiation exists. |

The payout chain today

| Step | State | Note |
| --- | --- | --- |
| Client funds a stage | Works | confirm_funding moves the row to funded. |
| Admin authorises release | Works | authorise_release records who authorised what. |
| Payout is initiated | MISSING | No caller for createPayout. This is the break in the chain. |
| SwyChr reports the outcome | Works | Webhook and cron both wired. |
| Ledger records it | Works | record_payment_event, idempotent, the only thing that can move a payment to disbursed. |

Credentials still needed: SWYCHR_EMAIL and SWYCHR_PASSWORD (payout uses the JWT flow, not the API key), plus SWYCHR_WEBHOOK_SECRET and SWYCHR_CALLBACK_URL. Only SWYCHR_API_KEY has been supplied.

9 · Messaging and CRM

| Feature | Status | Detail |
| --- | --- | --- |
| Conversations model | Done | Every contact has a thread; decisions and support links attach to it (091). |
| WhatsApp round trip | Done | Live in production since 23 September. GoHighLevel is now only the transport. |
| Message idempotency | Done | A replayed webhook cannot become a second message (085). |
| Client notification | Partial | Migration 097 makes a staff message notify the client by bell and email. Written and verified, but not yet applied to production. |
| CRM sync | Done | OAuth, outbox, delivery log, contact linking, changed sign-in email queued to the CRM (095). |
| Waitlist sync flag | Partial | waitlist_emails.synced_to_ghl is read and rendered but never written, so it never becomes true. |

10 · What is left, in the agreed order

| # | Item | Why it matters | Blocked by |
| --- | --- | --- | --- |
| 1 | Primary contractor | A payout has to know whose destination to send to. | Nothing — ready to build. |
| 2 | Client release approval / OTP | The client authorises release before money moves. | A decision on approval-only versus wallet-signing. |
| 3 | Payout initiation | The call to createPayout, gated on payout_destination_eligible(). | Step 1, and the missing credentials. |
| 4 | Credentials and live smoke test | Two of the five SwyChr credentials are still missing. | The SwyChr team. Worth asking now, in parallel. |
| 5 | Reconciliation | Matching a provider statement against the ledger. | Step 3. |
| 6 | Wallet architecture | Undesigned. Compensation needs its own design pass before any table. | A product decision. |

11 · Known defects and loose ends

| Item | Severity | Detail |
| --- | --- | --- |
| Verifier portal renders raw translation keys | High | The only thing currently broken for a real user. Add a dashboard block to the top-level verifier namespace in both locales, about 21 keys; that also clears all 40 typecheck errors. |
| Three migrations written but not applied | High | 097, 098 and 099 are code-complete and verified against PostgreSQL 16, but production is live through 096. Until they run, staff messages do not notify clients, initiated_at does not exist, and payout_destinations does not exist. |
| Vendor name spelled two ways | Medium | Eight files still say "Switchr" against twenty-six saying "SwyChr" — including src/lib/legal/content.ts, which is shipped legal copy. A decision, then one pass. |
| Ratings shown but never written | Medium | contractors.rating has readers and no writer. |
| Waitlist sync flag never set | Low | Read and rendered, only ever selected or deleted. |
| Demo flag still in place | Low | CONTRACTORS_LOCKED_FOR_DEMO was marked temporary on 19 August and is still true. It now does real work — it gates the directory behind a subscription — so the name understates what it does. |
| EscrowWallet component name | Low | Contradicts the custody model, which allows no wallet or escrow language. Internal only: no user-visible string says escrow or wallet, so this is a rename, not a product problem. |
| 77 orphaned storage paths | Low | Files whose project no longer exists. Admin-visible, member-invisible. Logged when 092 was applied. |
| One serverless slot left | Constraint | 11 of Vercel Hobby's 12. The next endpoint must go behind the api/events.ts dispatcher, or the plan has to change. |

12 · Recommended order

| Order | Action | Size | Why first |
| --- | --- | --- | --- |
| 1 | Fix the verifier translation keys | Small | The only thing currently broken for a real user; clears all 40 typecheck errors with it. |
| 2 | Apply 097, then 098, then 099 | Small | Three finished migrations are doing nothing. Applying them makes the ledger work real. |
| 3 | Ask SwyChr for the two missing credentials | One message | Payout is blocked on them regardless of how much code gets written, so this runs in parallel. |
| 4 | Build the primary-contractor slice | Medium | The one remaining unblocked step in the payment chain. |
| 5 | Build payout initiation | Medium | After step 4 the chain is complete and money can actually move. |
| 6 | Settle the vendor spelling | Small | It is in shipped legal copy. |

Prepared from a read-only sweep of the repository: every route, migration, RPC call site, translation key, feature flag, email template, storage bucket and the full test suite. Claims about production rather than the tree — specifically which migrations are applied — are drawn from the applied-migrations record, not inferred from the files. Where a feature is called done, both a schema and a caller were found: the feature works, rather than merely existing.